SEN3244 — SOFTWARE ARCHITECTURE

PROJECT EXECUTION GUIDE

Complete Team Roadmap | Spring 2026

Instructor: Engr. TEKOH PALMA  |  Duration: 8 Weeks

# 1. Team Roles & Responsibilities

Assign these roles before any work begins. Everyone codes — these roles define who owns which decisions.

| Role | Responsibility | Member |
| --- | --- | --- |
| Product Owner | Defines features, prioritizes backlog, makes final product decisions | Member 1 |
| Scrum Master | Runs standups, manages Jira/Trello, removes blockers, logs sprints | Member 2 |
| Dev Lead | Architecture decisions, code reviews, GitHub management | Member 3 |
| DevOps Lead | Infrastructure, Docker, Jenkins, Kubernetes, Ansible, Monitoring | Member 4 |

# 2. Full Tools List

Every tool your team needs — all free tier or open source.

| Category | Tool | Free? |
| --- | --- | --- |
| Project Management | Trello or Jira (free tier) | ✅ |
| Version Control | GitHub | ✅ |
| Cloud / VPS | Oracle Cloud Free Tier (recommended) | ✅ |
| Containerization | Docker Desktop | ✅ |
| Orchestration | Minikube (local Kubernetes) or k3s | ✅ |
| CI/CD Pipeline | Jenkins (self-hosted via Docker) | ✅ |
| Monitoring | Prometheus + Grafana (Docker Compose) | ✅ |
| Infrastructure as Code | Ansible | ✅ |
| Architecture Diagrams | draw.io (free) or Lucidchart | ✅ |
| API Documentation | Swagger UI (FastAPI auto-generates) or Postman | ✅ |
| Testing | PyTest + coverage.py | ✅ |
| Screen Recording | OBS Studio | ✅ |
| Report Writing | Microsoft Word or LaTeX | ✅ |
| Presentation Slides | PowerPoint or Canva | ✅ |

# 3. Marks Breakdown & What Not to Miss

| Section | Marks | Critical Requirement |
| --- | --- | --- |
| Infrastructure Setup | 15 | Infrastructure diagram + VPS screenshots |
| Scrum Application | 5 | Burndown charts for BOTH Sprint 1 and Sprint 2 |
| CI/CD with Jenkins | 10 | Jenkinsfile + pipeline stage screenshots |
| Prometheus & Grafana | 2.5 | Dashboard screenshots + metric explanations |
| Ansible | 2.5 | At least 2 playbooks + execution logs |
| Robust Testing | 10 | Minimum 80% code coverage report |
| Kubernetes | 15 | Dockerfiles + K8s YAMLs + CLI/dashboard screenshots |
| Architecture Structures | 20 | Full architecture doc + UML diagrams + trade-offs |
| Project Innovation | 10 | Clear innovation description + demo |
| Project Documentation | 15 | README + Swagger + User Manual + Report |
| TOTAL | 105 |  |

⚠️  Architecture Structures (Section 8) carries the most marks — 20 points. Treat it as a full academic essay with diagrams.

# 4. 8-Week Sprint Plan

## Week 1–2 — Setup & Foundation

All members together. Establish the foundation before splitting tasks.

- Choose project idea and finalize tech stack as a team

- Create GitHub repo — set up branches: main, dev, feature/*

- Set up Trello/Jira board — populate the Product Backlog

- Member 4: Provision Oracle Cloud VPS, install Docker

- Member 1 & 3: Scaffold the application (basic folder structure, Hello World running)

- Draw the Infrastructure Diagram on draw.io

- Write Sprint 1 backlog items

Deliverables: Infrastructure diagram, Trello board with backlog, Sprint 1 plan

## Week 3–4 — Core App + Docker + Jenkins

Member 3 owns the app; Member 4 owns DevOps.

- Member 3: Build core application features (3–4 working endpoints minimum)

- Member 4: Write Dockerfile and docker-compose.yml, get app running in containers

- Member 4: Install Jenkins via Docker, connect to GitHub repo

- Member 4: Write Jenkinsfile with stages: Build → Test → Deploy

- Member 1: Write unit tests, aim for 80%+ code coverage

- Member 2: Log Sprint 1 retrospective, start Sprint 2 backlog

- Generate burndown chart for Sprint 1 (Trello/Jira does this automatically)

Deliverables: Dockerfile, Jenkinsfile, Sprint 1 retrospective doc, burndown chart

## Week 5–6 — Kubernetes + Monitoring + Ansible

Member 4 primary; Member 2 supports.

- Member 4: Write Kubernetes YAML manifests (Deployment, Service, Ingress)

- Member 4: Deploy to Minikube locally, screenshot kubectl get pods output

- Member 4: Set up Prometheus + Grafana via Docker Compose, connect to app metrics

- Member 4: Write 2 Ansible playbooks (e.g., install Docker, start app services)

- Member 3: Continue building app features, write integration tests

- Member 1: Compile test coverage report

- Member 2: Log Sprint 2 retrospective, generate Sprint 2 burndown chart

Deliverables: K8s YAMLs, Prometheus/Grafana screenshots, Ansible playbooks, Sprint 2 burndown

## Week 7 — Architecture Document + Documentation

Member 1 & 2 lead writing; Member 3 & 4 handle finishing touches.

- Member 1: Write Architecture Document — style justification, diagrams, trade-offs, pros/cons

- Member 2: Write README, API docs in Swagger/Postman, user manual

- Member 3: Final app polish, ensure all features work end-to-end

- Member 4: Final deployment on VPS, collect remaining screenshots

- All: Begin compiling the Project Report following the Chapter template

Deliverables: Architecture doc with UML diagrams, full README, Swagger/Postman collection

## Week 8 — Report + Video + Slides

All members collaborate.

- Finalize and print the Project Report (Chapters 1–4 template)

- Record the 7-minute video walkthrough using OBS Studio

- Build PowerPoint (maximum 20 slides)

- Create the .ZIP with all deliverables

- Submit before the deadline — late submission is evaluated at 60%

# 5. PowerPoint Slide Structure (Max 20 Slides)

| Slide # | Content |
| --- | --- |
| 1 | Cover — Project name, team names, course code |
| 2 | Problem Statement |
| 3 | Solution Overview |
| 4 | Tech Stack |
| 5 | Architecture Style & Justification |
| 6 | Architecture Diagram (High Level Design) |
| 7 | Infrastructure Diagram |
| 8 | Scrum Roles & Sprint Overview |
| 9 | Burndown Charts — Sprint 1 & Sprint 2 |
| 10 | CI/CD Pipeline — Jenkinsfile stages |
| 11 | Docker & Kubernetes Setup |
| 12 | Kubernetes Dashboard / CLI Screenshots |
| 13 | Prometheus & Grafana Monitoring |
| 14 | Ansible Playbooks |
| 15 | Testing — Coverage Report |
| 16 | App Demo Screenshots |
| 17 | API Documentation (Swagger) |
| 18 | Innovation Highlight |
| 19 | Challenges & How You Overcame Them |
| 20 | Conclusion & Recommendations |

# 6. Common Mistakes That Kill Marks

- Forgetting burndown charts for BOTH Sprint 1 and Sprint 2 — each must be separate

- Missing the 80% code coverage threshold — run coverage.py before submission

- Not justifying architecture style — don't just say 'we used microservices', explain WHY

- Submitting without the printed report following the Chapter 1–4 template exactly

- Video shorter than 7 minutes or missing key sections (Jenkins, K8s, Grafana)

- Late submission — automatically evaluated at 60% of your score

- Missing Swagger/Postman collection link in the documentation

- Kubernetes section without actual YAML files — screenshots alone are not enough

Good luck — build something great.

SEN3244 | Spring 2026 | Engr. TEKOH PALMA